DECISION_LOG

Last updated: 2026-06-30

# Decision #001

Frontend: React Native + Expo

Reason: Single codebase for Android and iOS.

Date: 2026-06-17

Status: Superseded by Decision #010 on 2026-06-30 — platform pivoted to Next.js mobile-web-first PWA.

# Decision #002

Backend: Supabase

Reason: Authentication, Database, Storage, Realtime and Notifications.

Date: 2026-06-17

Status: Active.

# Decision #003

State Management: Zustand

Reason: Simple and scalable.

Date: 2026-06-17

Status: Active.

# Decision #004

Navigation: React Navigation

Reason: Industry standard.

Date: 2026-06-17

Status: Superseded by Decision #010 on 2026-06-30 — Next.js App Router is the new routing layer for the web/PWA pivot.

# Decision #005

Topic: Schema and architecture gap remediation timing

Decision: Fix all identified gaps (RLS policies, foreign keys, blocked_users, moderation audit log, rate limiting, notification preferences, polymorphic reports table) before Phase 1 build-out continues, rather than deferring any of them.

Reason: Project targets 50,000+ students. Retrofitting RLS, foreign keys, and abuse-prevention infrastructure after features are built is materially more expensive and risk-prone than building on a hardened schema from the start. Slower start is an acceptable tradeoff for a sound foundation.

Alternatives Considered: (a) Fix only security-critical items now, defer the rest; (b) keep original TAD as-is, revisit after Authentication phase. Both rejected in favor of fixing everything now.

Date: 2026-06-24

Status: Active — carries over unchanged through the v3.0 web pivot; schema hardening is framework-agnostic.

# Decision #006

Topic: Phase structure for Master Plan

Decision: Retain the original 12-phase structure from TAD v1.0. Inject the new schema/security/scalability requirements into the existing phase where they naturally belong, rather than creating new phases.

Reason: Preserves the team's existing mental model of the roadmap and avoids unnecessary process churn. Phase 1 absorbs the bulk of new scope since most gaps are foundational (schema, RLS, rate limiting); later phases absorb smaller, targeted additions (e.g. blocked_users enforcement in Phase 2, cursor pagination in Phase 4).

Alternatives Considered: Restructuring into a tighter phase plan that front-loads all security/infra work into new dedicated phases. Rejected in favor of minimal structural disruption.

Date: 2026-06-24

Status: Active — explicitly reaffirmed during the v3.0 web pivot review. The 12-phase structure is preserved; only per-phase scope notes were updated to reflect Next.js/PWA specifics.

# Decision #007

Topic: Aura score source of truth

Decision: profiles.aura_score becomes a read-only cache, recalculated exclusively by a database trigger reading from aura_transactions. No client or API path may write to it directly.

Reason: TAD v1.0 had aura_score as a denormalized field with no defined reconciliation against aura_transactions — a dual source of truth that would drift or be exploitable.

Date: 2026-06-24

Status: Active.

# Decision #008

Topic: Email verification mechanism

Decision: Use OTP/magic-link verification to the university email domain at signup. Disable self-serve signup for non-matching domains. Domain-matching alone is rejected as the verification mechanism.

Reason: Domain-matching alone is spoofable and does not constitute real verification.

Date: 2026-06-24

Status: Active.

# Decision #009

Topic: Leaderboard and department score computation

Decision: Use scheduled snapshots (pg_cron + Edge Function) writing into leaderboard_snapshots and department_scores. Never compute these live on read.

Reason: Live aggregation queries for these features do not scale to thousands of concurrent users; TAD v1.0 specified the snapshot table but never the job mechanism that populates it.

Date: 2026-06-24

Status: Active.

# Decision #010

Topic: Platform — Web/PWA (Next.js) instead of native (React Native + Expo)

Decision: Pivot the client from React Native + Expo (native iOS/Android) to a Next.js (App Router) mobile-web-first Progressive Web App. The admin dashboard, originally planned as a separate Next.js codebase, collapses into the same app as /admin routes gated by role-based RLS. Distribution is via direct URL share within the FAST community; the app is installable to the home screen on Android and on iOS 16.4+ (required there for Web Push delivery).

Reason: FAST-exclusive distribution does not benefit from app-store presence; we can ship updates instantly via deploy rather than waiting on review queues. A single Next.js codebase covers the student app and the admin surface (eliminating an entire planned codebase). Iteration speed is materially higher than RN+Expo for a small team. The PWA shell still gives an installable, push-capable, offline-tolerant experience on Android and installed iOS PWAs, preserving the core retention loop. The trade-off — weaker push on iOS (install required) and slightly clunkier camera/voice UX in Safari — is acceptable for a captive university audience reached primarily via WhatsApp/email link sharing.

Alternatives Considered: (a) Keep RN+Expo and accept slower iteration plus the unnecessary app-store overhead — rejected as poor fit for a single-university audience. (b) Mobile-web + native in parallel — rejected as doubling pre-launch surface area. (c) Desktop-first responsive web — rejected because the Discover swipe model and bottom-dock navigation are mobile-shaped; UIspec was written for mobile and desktop-first would require a redesign.

Supersedes: Decision #001 (React Native + Expo Frontend), Decision #004 (React Navigation). All schema/security/scalability decisions (005–009) carry over unchanged — they are framework-agnostic.

Carries Over From Previous Stack: Decision #002 (Supabase backend), Decision #003 (Zustand state management). React Query (TanStack Query) was previously implicit; it remains the server-state layer.

New Stack Components: Next.js 15 (App Router) + TypeScript + Tailwind CSS + framer-motion + next-pwa (or workbox) + Web Push API (VAPID). Replaces React Native, Expo, React Navigation, Expo Notifications, Expo Image/Video.

Impact on In-Flight Work: Task #001 (Create React Native Project) and Task #002 (Configure TypeScript) marked Superseded — the React Native scaffold is discarded. Task #003 (Configure Supabase) carries over unchanged. The Sprint 1 schema-hardening work (RLS, FKs, blocked_users, audit log, rate limiting, aura trigger) is fully portable to the new stack and is not affected by this pivot.

Date: 2026-06-30

Status: Active.