PROJECT_STATE

Last updated: 2026-06-30 — Web/PWA Pivot (Decision #010)

| Field | Value |
| --- | --- |
| PROJECT NAME | FAST SOCIO |
| CURRENT PHASE | Phase 1 — Authentication + Foundation (Expanded Scope per MASTER_PLAN v2.1) |
| CURRENT TASK | Configure Supabase (Task #003, in progress) — followed by Next.js scaffold tasks (001b–001g) before any auth UI work |
| PROJECT COMPLETION | 5% (revised down from 6% — RN scaffold tasks #001 and #002 marked superseded by Decision #010; Supabase config and schema-hardening design still credited) |
| GOVERNING PLAN | MASTER_PLAN v2.1 (supersedes TAD v1.0 schema and stack) |
| CLIENT STACK | Next.js 15 (App Router) + TypeScript + Tailwind + framer-motion + next-pwa + Web Push (Decision #010) |
| BACKEND STACK | Supabase (unchanged) — Auth, Postgres, RLS, Realtime, Storage, Edge Functions, pg_cron |

# Completed Modules

- Schema hardening design (MASTER_PLAN v2.0 Section 4) — framework-agnostic, carries over unchanged.

# Superseded Modules (Decision #010, 2026-06-30)

- Project Setup (React Native + Expo) — superseded by Next.js scaffold (Task 001b).

- Expo Setup — superseded; PWA shell ships via next-pwa (Task 001c).

- TypeScript Setup (RN project) — superseded; handled by Next.js project template.

# Architecture Review Outcomes

2026-06-24 (Kickoff Architecture Review): identified schema, security, and scalability gaps in TAD v1.0. Decision: all gaps fixed now, before Phase 1 build-out continues. Original 12-phase structure retained. Full detail in MASTER_PLAN v2.0 and DECISION_LOG entries 005–009.

2026-06-30 (Web/PWA Pivot Review): pivoted client from React Native + Expo to Next.js mobile-web-first PWA. Schema/security/scalability decisions all unchanged. 12-phase structure reaffirmed. Admin dashboard collapses into the same Next.js app as /admin routes. Full detail in DECISION_LOG #010 and MASTER_PLAN v2.1.

# Active Decisions

- Next.js (App Router) as the client framework (Decision #010) — supersedes React Native + Expo.

- Supabase (Decision #002) — unchanged.

- Zustand for client state (Decision #003) — unchanged.

- Next.js App Router for routing (Decision #010) — supersedes React Navigation (#004).

- Schema hardened before Phase 1 UI work (Decision #005) — unchanged, framework-agnostic.

- 12-phase structure retained, scope redistributed (Decision #006) — reaffirmed in v3.0 pivot review.

- Aura score as read-only cache from aura_transactions (Decision #007) — unchanged.

- OTP/magic-link email verification (Decision #008) — unchanged.

- Leaderboard and department score via scheduled snapshots (Decision #009) — unchanged.

# Database Status

Not started. Schema design finalized in MASTER_PLAN v2.0 (Section 4), including blocked_users, notification_preferences, rate_limit_events, moderation_audit_log, and revised reports table. Migration is the next concrete task after Next.js scaffold and Supabase config are complete. Schema work is unchanged by the web pivot.

# Module Status

| Module | Status |
| --- | --- |
| Project Scaffold | In Progress — Next.js project to be created (Tasks 001b–001g) after current Supabase config task completes |
| Authentication | Not Started — UI work begins after Phase 1 schema and PWA shell are in place |
| Database | Not Started — schema finalized, migration pending |
| Chat | Not Started |
| Feed | Not Started |
| Communities | Not Started |
| Events | Not Started |
| Aura System | Not Started — single-source-of-truth design finalized |
| Leaderboard | Not Started |
| Admin Shell | Not Started — per-feature admin views ship with their feature phase; cross-feature shell is Phase 11 |

# Known Issues

None outstanding. Previously identified architectural gaps (RLS, FKs, blocked_users, moderation audit log, rate limiting) are resolved at the planning level in MASTER_PLAN v2.0 and scheduled into Phase 1 Sprint 1–3. Open until implemented.

Web-pivot risks tracked in FAST-SOCIO.md §13: iOS PWA push delivery weaker than native (mitigated by install-nudge UX per OQ-12); backdrop-filter perf on long feeds (NFR-02 budget validation in Phase 4); no app-store discovery (mitigated by FAST-exclusive distribution).

# Next 5 Tasks

| # | Task |
| --- | --- |
| 1 | Finish Supabase project configuration (Task #003) |
| 2 | Create Next.js project + TypeScript + Tailwind (Task 001b) |
| 3 | PWA shell (next-pwa, manifest, service worker) — Task 001c |
| 4 | Migrate hardened schema (all TAD tables + MASTER_PLAN v2.0 additions) with FKs and indexes — Task 004 |
| 5 | Write and test RLS policies for every table — Task 003b |