TASK_LOG

Last updated: 2026-06-30 (post web/PWA pivot — Decision #010)

# Completed Tasks

| # | Task | Status | Date |
| --- | --- | --- | --- |
| 001 | Create React Native Project | Superseded by Decision #010 (web pivot, 2026-06-30) — RN scaffold discarded. New task 001b ships the Next.js scaffold. | 2026-06-17 (orig.) / 2026-06-30 (superseded) |
| 002 | Configure TypeScript (RN project) | Superseded by Decision #010 (web pivot, 2026-06-30) — handled by Next.js project template in task 001b. | 2026-06-17 (orig.) / 2026-06-30 (superseded) |

# Web Pivot Tasks (Added 2026-06-30 — Decision #010)

These tasks replace the discarded React Native scaffold. They are sequenced ahead of the existing schema-hardening tasks (003a–003e) only for the project-creation step; once the Next.js project exists, the schema work continues unchanged.

| # | Task | Status | Phase |
| --- | --- | --- | --- |
| 001b | Create Next.js 15 (App Router) project with TypeScript, Tailwind, ESLint, Prettier | Upcoming | Phase 1 |
| 001c | Configure PWA shell (next-pwa or workbox, web manifest with iOS + Android icons, service worker registration, theme-color) | Upcoming | Phase 1 |
| 001d | Build glassmorphism CSS primitives (GlassCard, GlassButton, GlassPill, GlassSheet) per UIspec §11 §2.6 | Upcoming | Phase 1 |
| 001e | Build floating glass dock navigation component (app-shell layout; hidden on /(auth) and /admin) | Upcoming | Phase 1 |
| 001f | Generate VAPID keypair for Web Push; store in Supabase secrets; register service worker push event handler stub | Upcoming | Phase 1 (delivery wired in Phase 10) |
| 001g | Theme provider (dark/light) via next-themes; resolve OQ-10 default = system theme with override persisted | Upcoming | Phase 1 |

# In Progress

| # | Task | Status |
| --- | --- | --- |
| 003 | Configure Supabase (env, keys, client setup — @supabase/ssr for Next.js cookie-based session) | In Progress — carries over unchanged from RN to Next.js stack |

# Schema-Hardening Tasks (from Kickoff Architecture Review 2026-06-24 — unchanged by pivot)

All schema-hardening work is framework-agnostic and carries over to the new stack without modification.

| # | Task | Status | Phase |
| --- | --- | --- | --- |
| 003a | Finalize hardened schema design (blocked_users, notification_preferences, rate_limit_events, moderation_audit_log, revised reports table) | Completed (design) — see MASTER_PLAN Section 4 | Phase 1 |
| 003b | Write RLS policy bodies for all tables | Upcoming | Phase 1 |
| 003c | Apply foreign keys, constraints, and indexes (MASTER_PLAN Section 4.7) | Upcoming | Phase 1 |
| 003d | Implement aura_score trigger (read-only cache) | Upcoming | Phase 1 |
| 003e | Build rate-limit Edge Function helper | Upcoming | Phase 1 |

# Upcoming

| # | Task |
| --- | --- |
| 004 | Authentication Database (hardened schema migration) |
| 005 | Authentication Screens (Next.js (auth) route group — splash, register, login, verify-pending, forgot-password) |
| 006 | Email Verification (OTP/magic-link per Decision #008) |
| 007 | Session Management (refresh tokens, multi-device, Next.js middleware route guards) |
| 008 | Account Deletion / Data Export (minimal version) |
| 009 | /admin route shell with role-gated middleware (per-feature admin views ship with their feature phase) |

# Notes on Web Pivot (Decision #010, 2026-06-30)

- Stack change is client-only. All Supabase / RLS / schema work continues unchanged.

- Phase structure is preserved (Decision #006). Per-phase scope notes for the new stack are in MASTER_PLAN v2.1 Section 8.

- Per-feature admin views ship with their feature phase (Phases 2–10) as /admin slices. The separate Phase 11 admin dashboard codebase no longer exists; Phase 11 becomes the cross-feature admin shell (KPIs, analytics, audit viewer).

- iOS Web Push requires an installed PWA; install-prompt timing follows OQ-12 (after first match or first community join).